PROTOTYPE ROADMAP

Battleship 2.0

Browser Prototype — Build Plan

Companion to Battleship 2.0 GDD v0.1

# Contents

1. Purpose of the Prototype

2. What This Prototype Will and Will Not Do

3. Tech Stack Decisions

4. Milestone Overview

5. Milestones in Detail

6. Playtesting Approach

7. Working With Claude Code

8. First Session Starter Guide

9. Risks and Watchouts

# 1. Purpose of the Prototype

The goal of this prototype is to answer a single question: does the core turn loop of Battleship 2.0 actually feel good to play?

Everything else — the scientist bidding, doctrines, tech tree depth, visual polish, real multiplayer — is layered on top after the core loop is proven. If the loop does not work, no amount of polish will save it. If the loop does work, we have a solid foundation to build outward from with confidence.

## The Primary Question

Is the moment-to-moment experience of "plan a turn, commit actions, watch resolution, adjust strategy" engaging on its own — before any of the marquee mechanics are added?

## Secondary Questions (Later Milestones)

Once the core loop is proven, subsequent milestones each validate one of the game's signature mechanics in isolation:

- Does the scientist bidding system create real tension?

- Does the tech tree produce distinct strategic identities?

- Does the visual layer actually generate passive intelligence?

- Does the 20-minute match target hold up under real play?

- Does simultaneous turn resolution feel good, or is real-time energy better?

# 2. What This Prototype Will and Will Not Do

## In Scope (Prototype v1.0)

- A playable grid-based map with three zones (close, mid, long range)

- Structure placement (basic set only: airfield, anti-air, command center, capital)

- Fog of war on the enemy map

- Three action categories: attack, defend, recon

- Simultaneous turn resolution with fixed resolution order

- Basic economy: defense budget and action points

- Civilian cities and the sanctions/casualty mechanic

- At least one win condition (decapitation) plus turn limit failsafe

- A rudimentary tech tree (limited upgrades, one branch per category)

- Scientist bidding system with bluff/exposure mechanic

- Doctrine selection at match start

- Hot-seat multiplayer (both players on one device)

- Two-tab multiplayer (added in a later milestone)

## Out of Scope (Deferred to Post-Prototype)

- Visual polish beyond functional rectangles, text, and simple projectile animations

- Real network multiplayer with matchmaking

- AI opponent

- Full tech tree depth (all four tiers, both branches per category, all unit variants)

- Sound design

- Real-time energy variant (the alternative to simultaneous turns)

- Mid-match doctrine negotiation

- Espionage branch of recon (imagery only for prototype)

- Terrain effects (flat grid for prototype)

- Day/night cycle

- Persistence beyond a single match

- Accessibility features, mobile responsive design, cross-browser tuning

These are deferred not because they don't matter, but because building them before the core loop is validated risks wasting effort. Any of them can be added later once the foundation is proven.

# 3. Tech Stack Decisions

| Layer | Choice | Reasoning |
| --- | --- | --- |
| Framework | React | Massive ecosystem, easy for Claude to work in, standard for interactive web UIs. State management fits the turn-based structure well. |
| Build Tool | Vite | Modern, fast, minimal config. Hot reload during development. Effectively the default for new React projects in 2026. |
| Language | TypeScript | Strongly recommended even for a prototype. Catches bugs at write-time and makes the codebase far easier to reason about across sessions — especially valuable given the sporadic weekend cadence. |
| Rendering | HTML + SVG (start), Canvas (if needed later) | SVG is simpler to work with, easy to inspect in dev tools, and more than fast enough for a grid-based game. Canvas can replace it later if animation performance demands it. |
| Styling | Tailwind CSS | Utility-first styling keeps CSS decisions local to components. Fast to iterate on layout. |
| State Mgmt | React state + Zustand (if needed) | Start with plain React useState/useReducer. Introduce Zustand only if state sharing across components becomes painful. |
| Multiplayer (later) | BroadcastChannel API for two-tab sync | Built into all modern browsers. No server needed for local two-tab sync. Deferred until Milestone 4. |
| Version Control | Git + GitHub (private repo) | Non-negotiable. Every milestone gets committed. Lets us roll back if a change breaks things. |
| Deployment | None (local only) | Per your preference. Can add Vercel/Netlify in one afternoon later if wanted. |

# 4. Milestone Overview

Milestones alternate between building a new system and integrating/testing it. Each milestone ends in a playable state you can test and give feedback on.

Weekend cadence estimates assume one focused Claude Code session per weekend. They will vary based on how much iteration each milestone needs after playtesting.

| M# | Milestone | Est. | Playable State After |
| --- | --- | --- | --- |
| M1 | Grid, structures, fog of war (hot-seat) | 1–2 weekends | Two players can take turns, place structures on their own grid, and see their opponent's grid as fog of war. |
| M2 | Attack + Defend + basic combat | 1–2 weekends | Players can attack coordinates on the enemy grid, defenses can intercept, structures have HP and can be destroyed. First real win condition (destroy all offensive structures). |
| M3 | Recon (imagery) + civilians + sanctions | 1–2 weekends | Players can send recon planes with flight paths. Fog lifts in scanned areas. Civilian cities on the map. Attacks on civilians trigger sanctions. Core loop is now testable. |
| M4 | Two-tab multiplayer | 1 weekend | Same functionality as M3 but each player on their own browser tab. Enables real simultaneous play testing. |
| M5 | Simple tech tree + upgrades + economy | 2 weekends | Players earn research points, spend them on upgrades. One branch per category, 3 tiers deep. Real strategic decisions emerge. |
| M6 | Scientist bidding system | 1–2 weekends | Scientists appear every 4–8 turns. Open bidding, bluffs, exposure penalty. Winning reveals research totals to opponent. |
| M7 | Doctrines + capital win condition | 1 weekend | Doctrine selection at match start. Capital placement in long-range zone. Decapitation as primary win condition with the recon+specialized-weapon requirement. |
| M8 | Balance pass + basic animations | 2 weekends | Number tuning based on playtest data. Simple projectile animations for missiles and recon flights. First evaluation of whether the visual layer generates intel as designed. |

Total estimate: roughly 10–14 weekends of active work to reach a fully testable prototype. Real-world elapsed time will be longer due to feedback loops and life happening.

# 5. Milestones in Detail

Each milestone below breaks into what gets built, the definition of done, and what to test when it's ready. Definition of done is what makes it "shippable" as a playable state — not what makes it perfect.

## Milestone 1 — Grid, Structures, Fog of War (Hot-Seat)

### What gets built

- A 12x16 grid rendered on screen with visible zone divisions

- Structure placement UI (click a grid cell, choose from a small palette: airfield, anti-air, command center)

- Two-player hot-seat: a "Pass to Player 2" screen between turns

- Each player sees their own grid fully, opponent's grid as solid fog

- Basic turn counter and simple UI shell

### Definition of done

- Both players can start a match, take turns placing structures, and see appropriate fog of war

- No combat yet, no economy — just placement

### What to test

- Does the grid size feel right, or too big/small?

- Is the zone division visually obvious?

- Is the pass-and-play flow smooth enough to iterate on, or should we go to two-tab sooner?

## Milestone 2 — Attack + Defend + Basic Combat

### What gets built

- An "attack" action: pick a target coordinate on the enemy grid

- Anti-air structures automatically attempt to intercept incoming attacks

- Structures have HP; attacks deal damage; destroyed structures show as ruins

- A simple action-points system (small budget per turn)

- Placeholder win condition: destroy all opponent offensive structures

### Definition of done

- A match can be started and finished with a real winner declared

- The core "guess a coordinate, hit or miss" Battleship-lineage loop works

### What to test

- Is attacking blind (no recon yet) frustrating or fun?

- Does anti-air interception feel meaningful or invisible?

- Do matches resolve in a reasonable number of turns?

## Milestone 3 — Recon + Civilians + Sanctions

### What gets built

- A "recon" action: send a plane with a defined flight path across the enemy grid

- Fog lifts in scanned areas, revealing structures (single tier of imagery quality for now)

- Civilian cities placed randomly on each map

- Attacks that hit civilian zones trigger sanctions (reduce budget)

- Casualty counter with a hard threshold for auto-loss

### Definition of done

- The full early-game loop is playable: recon to find targets, attack them, defend against incoming, avoid civilians

- This is the first milestone where the game's actual identity is testable

### What to test

- Does recon investment feel worth it, or is guessing still viable?

- Is the sanctions mechanic a meaningful deterrent, or too punishing / too weak?

- Is the pacing right? How many turns does a typical match take?

- Does simultaneous turn structure work, or does hot-seat mask its problems?

## Milestone 4 — Two-Tab Multiplayer

### What gets built

- Two-tab sync via BroadcastChannel API

- Simultaneous turn planning: both tabs plan their turn in parallel, resolution triggers when both have submitted

- Cinematic resolution phase (basic — just sequential rendering of what happened this turn)

### Definition of done

- Two people can play on the same computer, in two tabs, without passing devices

- Simultaneous submission works reliably

### What to test

- Does simultaneous play actually feel more tense than hot-seat?

- Is the wait for the other player to submit their turn tolerable?

- Does the resolution phase feel dramatic or perfunctory?

## Milestone 5 — Simple Tech Tree + Upgrades + Economy

### What gets built

- Research points as a resource, generated by research labs and command centers

- A small tech tree UI: one branch per category, three tiers deep

- Structure and unit upgrades that meaningfully change combat outcomes

- Full economy: defense budget from government, income modifiers from strikes/attacks/sanctions

### Definition of done

- Two players making different tech investments feel distinctly different to play against

- Match length approaches the 20-minute target

### What to test

- Do specialization identities actually emerge, or does everyone play the same way?

- Is the tech tree UI readable at a glance, or overwhelming?

- Does the economy feel like a real constraint, or is money too abundant/scarce?

## Milestone 6 — Scientist Bidding System

### What gets built

- Scientist appearance events at randomized intervals

- A bidding UI: open bidding, raise/fold, ability to bid beyond current research total

- Exposure penalty: winner's research point totals (by category) revealed to opponent

- A small catalog of scientist abilities, each with a distinct effect

### Definition of done

- Bidding wars can be initiated, resolved, and their effects applied to gameplay

- Bluffing is mechanically possible and consequential

### What to test

- Do bidding wars generate real tension, or feel bolted-on?

- Does the exposure penalty change how players approach bids as designed?

- Are the scientist abilities meaningful enough to fight over?

## Milestone 7 — Doctrines + Capital Win Condition

### What gets built

- Doctrine selection screen at match start (hidden from opponent)

- Doctrine effects wired into the relevant systems

- Capital auto-placement in long-range zone

- Capital hardening: requires precise recon AND a bunker buster (or equivalent scientist unlock) to destroy

- Decapitation as primary win condition

### Definition of done

- A full match can be played from doctrine selection to capital destruction

- All three win conditions from the GDD are implemented (decapitation, casualty auto-loss, turn-30 failsafe)

### What to test

- Do doctrine choices meaningfully differentiate matches?

- Is the path to decapitation clear enough that players know how to pursue it?

- Does hidden doctrine information add or subtract from the experience?

## Milestone 8 — Balance Pass + Basic Animations

### What gets built

- Number tuning across all systems based on playtest data (damage, HP, costs, income, thresholds)

- Simple projectile animations for missiles and recon flights (SVG paths across the map)

- Basic visual feedback for hits, misses, interceptions, and destroyed structures

- Small quality-of-life improvements identified during earlier playtesting

### Definition of done

- Matches feel balanced enough for real playtesting with people outside the design loop

- The visual layer is functional enough to test whether it generates passive intelligence as designed

### What to test

- Do you feel like you learn things by watching your own map, even without active recon?

- Is any single mechanic dominant or ignored?

- Would you want to keep playing?

# 6. Playtesting Approach

The prototype exists to generate feedback, not just to work. Playtesting should be built into the cadence, not saved for the end.

## Solo Testing (After Every Milestone)

Play against yourself in two tabs (or hot-seat until M4). Even solo testing catches obvious problems: unclear UI, broken flows, math that doesn't work, tedium. Do this before showing anyone else.

## Friend Testing (After M3, M5, M7)

Three key milestones are worth pulling in a friend or two:

- After M3: does the core loop hold interest without the marquee mechanics?

- After M5: do specialization strategies actually emerge in practice?

- After M7: does a full match feel like a coherent experience?

You do not need many playtesters — 2–3 people who will give honest feedback are worth more than 20 who will politely say it's fine.

## What to Capture from Playtests

- What confused the player? (UI, rules, cause and effect)

- What did they enjoy most? Least?

- Where did they get bored or want to quit?

- Did they play the way you expected, or did they find something you didn't design for?

- Any moments of surprise, tension, or delight?

Write these down after each session. When we return to Claude Code, they become the input for the next iteration.

# 7. Working With Claude Code

Since you are not coding directly, your role is director and critic. Here's how to make that work well.

## Your Job

- Describe what you want in plain language, including what problem it solves

- Test what gets built and give specific feedback: what feels off, what confuses you, what you want more of

- Approve or push back on structural decisions when Claude Code asks

- Keep the roadmap in view — resist the urge to jump ahead

## Claude Code's Job

- Translate your descriptions into code

- Explain non-obvious decisions in plain language

- Flag when a request is bigger than it looks, or when something in the roadmap should be reordered

- Keep the codebase clean enough for future-Claude to work with easily

## Session Cadence

- Start each session with a quick check-in: what did you learn from last session's playtest? What's the goal for this session?

- Do one milestone (or one piece of a milestone) per session — don't try to cram

- End each session with a working, committed state — never leave the codebase broken between weekends

- Write down what you want to test before next session so you have a plan

## When to Come Back to This Chat

- When playtesting surfaces a real design question (e.g., "the bidding feels flat — should we change the mechanic?")

- When you want to update the GDD based on prototype learnings

- When you're ready to build the pitch deck

- When you want to think through a decision before committing code to it

# 8. First Session Starter Guide

Everything you need to get from zero to your first Claude Code session on Milestone 1.

## Prerequisites (One-Time Setup)

- Install Node.js from nodejs.org (LTS version)

- Install Git from git-scm.com

- Create a GitHub account if you don't have one, and a private repo called something like "battleship-20-prototype"

- Install Claude Code from Anthropic's documentation

- Pick a folder on your machine where the project will live

If any of that is unfamiliar, ask Claude Code itself to walk you through it in the first session — it can guide you step by step.

## Opening Prompt for Your First Claude Code Session

Copy something like this to kick off:

I'm building a browser prototype of a strategy game called Battleship 2.0. I have a Game Design Document and a Prototype Roadmap I'll share with you. I don't code — I direct through feedback. Please set up a new React + Vite + TypeScript project with Tailwind CSS, initialize git, and let's start on Milestone 1: the grid, structure placement, and fog of war. Read both documents first before we begin.

Then attach or paste in the GDD and this Roadmap. Claude Code will read them, set up the project, and start with M1.

## What to Have Ready

- The Battleship 2.0 GDD (Word file)

- This Prototype Roadmap (Word file)

- A few hours of uninterrupted time for the first session — first-time setup takes longer than subsequent sessions

# 9. Risks and Watchouts

Things that could go wrong, and how to mitigate them.

## Risk: Scope Creep

It will be tempting to add "just one more thing" to each milestone. Don't. Every addition delays the moment when you can actually test the core loop. The whole point of milestones is that each one is small enough to complete in a session or two. If a milestone is stretching to three or four sessions, cut something.

## Risk: The Sporadic Weekend Cadence

Weeks or months between sessions means context loss. Two mitigations:

- Every session ends with a commit and a short written note about where things stand and what's next — kept in the repo as a NOTES.md file

- First 10 minutes of every session are Claude Code reading the codebase and notes to rebuild context before writing anything

## Risk: Building a Prototype You Don't Actually Test

If milestones ship but never get played, none of this matters. Commit to at least a short solo playtest after every milestone before moving to the next, even if it's only 15 minutes. This is the whole reason the prototype exists.

## Risk: Prototype-Quality Code Becoming Production Code

If the prototype validates the design and you decide to build the real thing, resist the urge to "just polish the prototype up." Prototype code is written to be discarded. If Unity is the target, the prototype becomes a functional spec — not the foundation. If polished web is the target, plan a rewrite with lessons learned.

## Risk: Waiting for the Prototype to Be "Ready" Before Playtesting

Every milestone is designed to be playable. Even M1 — placing structures on a grid with fog of war — is worth pulling up on your phone to click around. The design intuitions come from touching the thing, not from reading about it.

End of document